## Slide 1: Preliminary planning for SPS MDs (a proposal to be discussed)
G. Rumolo and H. Bartosik
LIU-SPS BD meeting, 4 September 2014
https://ab-mgt-md-users.web.cern.ch/ab-mgt-md-users/2014/index.html

## Slide 2: Schedule v1.7 (29/08/14)
Scrubbing run
Scrubbing run
Start of MDs @SPS
96h dedicated MD time @SPS + 2 x 24h UA9
Wednesday slots to be moved: from 06:00-18:00 to avoid shift handover and late machine recovery after MDs

## Slide 3: Schedule v1.7
Mini-scrubbing
Scrubbing run
Start of MDs @SPS
96h dedicated MD time @SPS + 2 x 24h UA9
Wednesday slots to be moved: from 06:00-18:00 to avoid shift handover and late machine recovery after MDs

## Slide 4
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Schedule v1.7

## Slide 5
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )
Longitudinal
Schedule v1.7

## Slide 6
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 41
  8h: 800 MHz commissioning with beam (shift before performance recovery)
  4h: LHC beams
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 7
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 42
  12h: 50 ns and 25 ns performance recovery (std and BCMS). Electron cloud studies (effect of filling pattern, bunch intensity, BCMS vs. std, etc.). In parallel, doublet @26 GeV?
800 MHz
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 8
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 43
  4h: Set up coast (UA9 in Week 44)
  8h: Collimator alignment with in-jaw BPMs
800 MHz
LHC beams
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 9
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 46
  12h: Doublet on standard LHC cycle  from single bunch to two batches, attempt to accelerate. Test LHC electronics on BPMs.
800 MHz
LHC beams
Coast
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 10
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 47
  12h: 800 MHz commissioning, shift after performance recovery
800 MHz
LHC beams
Coast
Doublet I
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 11
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 48
  4h: Qualification of sponge material on UA9 set up
  8h: Collimator alignment with in-jaw BPMs
800 MHz
LHC beams
Coast
Doublet I
800 MHz
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 12
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 49
  6h: Doublet on long LHC cycle  transverse set up
  6h: Doublet on long LHC cycle  longitudinal set up
800 MHz
LHC beams
Coast
Doublet I
800 MHz
Coast
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )

## Slide 13
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Ar setup
Longitudinal
Schedule v1.7
Week 50
  12h: Doublet optimization
Doublet II
800 MHz
LHC beams
Coast
Doublet I
800 MHz
Transverse measurements (optics, impedance, SC, instabilities)
Longitudinal measurements (impedance, SC, instabilities (CB, mw) )
Coast